Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 2 November 2025 |
| --- | --- |
| Team ID | NM2025TMID00377 |
| Project Name | Calculating Family Expenses using Service Now |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Expense Recording | USN-1 | As a family member, I want to log my daily expenses along with the date, amount, and type so that I can track my spending easily | 3 | High | K Kannan |
| Sprint-1 | Expense Classification | USN-2 | As a user, I want to assign each expense to specific categories like Food, Rent, or Utilities for better organization | 3 | High | Maxon R |
| Sprint-2 | Automated Expense Computation | USN-3 | As a user, I want the system to automatically compute total expenses for a given time frame to save manual effort | 4 | High | Mathan RAJ N |
| Sprint-2 | Analytical Dashboard | USN-4 | As an admin, I want to view summarized reports of monthly and yearly expenses through dynamic visual charts. | 3 | Medium | K Kannan |
| Sprint-3 | Budget Management & Notifications | USN-5 | As a user, I want to define monthly spending limits and receive alerts when my expenses exceed the set threshold. | 3 | Medium | Maxon R |
| Sprint-3 | Expense Report Generation | USN-6 | As a user, I want to download my expense reports in Excel or PDF format for easy sharing and record-keeping. | 3 | Medium | Mohamed Ifrien S |
| Sprint-4 | Testing and Documentation. | USN-7 | As a tester, I need to verify all features and compile detailed documentation for final submission. | 4 | High | K Kannan |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 July 2025 | 06 July 2025 | 5 | 06 July 2025 |
| Sprint-2 | 7 | 6 Days | 07 July 2025 | 12 July 2025 | 7 | 12 July 2025 |
| Sprint-3 | 6 | 6 Days | 13 July 2025 | 18 July 2025 | 6 | 18 July 2025 |
| Sprint-4 | 4 | 6 Days | 19 July 2025 | 24 July 2025 | 4 | 24 July 2025 |

Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days)

Total: 20 points over 12 days → Velocity = 1.70 points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agilesoftware developmentmethodologies such as Scrum.However, burn down charts can be applied to any project containing measurable progress overtime.